PROPOSED FEATURE ENHANCEMENTS

Hypermarket Web Application

| Field | Value |
| --- | --- |
| Project | React/Vite storefront and Node/Express/MySQL backend |
| Repository | D:\My_Work\Misoftware-Projects\Hypermarket\Web_hypermarket |
| Prepared Date | July 11, 2026 |
| Basis of Review | README, walkthrough, database schema, frontend pages, backend routes/controllers, build checks |
| Build Check | Client production build passed; server entry syntax check passed |

# Executive Summary

The Hypermarket project is a functional full-stack grocery commerce application with a React/Vite customer storefront, an Ant Design based admin panel, and an Express/MySQL API. The implemented baseline includes catalog browsing, product details, cart operations, checkout, order history, admin product/category/brand/order/inventory/customer/banner screens, password login, OTP login, JWT middleware, and soft delete for products.

The next enhancement cycle should focus on completing the commerce workflows that are currently partial: persistent product images, wishlist, customer address management, offer/pricing synchronization, richer filters, admin audit logs, role-based management login, purchase-based inventory updates, offer landing page, and subcategory behavior. Security should also be tightened around token ownership, admin OTP, OTP response exposure, and audit trails for sensitive admin edits.

| Focus | Recommendation |
| --- | --- |
| Recommended Direction | Treat this as a stabilization and feature-completion release. First close data integrity and admin governance gaps, then improve customer-facing discovery, offers, wishlist, and media polish. |

# Current Project Status

## Architecture and Stack

- Frontend: React 19 RC with Vite 8, Ant Design 6, React Bootstrap, Lucide icons, React Router, and Axios.

- Backend: Node.js, Express 5, MySQL through mysql2, JWT authentication, bcrypt password hashing, and CORS.

- Database: MySQL schema includes categories with parent_id, brands, units, roles/users, customers, customer_addresses, products, product_images, inventory, orders/order_items, cart tables, coupons, and banners.

- Project shape: monorepo with separate client and server packages.

## Implemented Functional Areas

- Customer storefront has home page carousel, category strip, featured products, listing page, product detail page, cart, checkout, order history, order tracking, profile, register, login, and forgot-password screens.

- Admin panel has dashboard, product management, category management, brand management, order management, inventory, customers, reports, settings, and banners/offers navigation.

- Authentication currently supports email/password and mobile OTP login for both customers and admin/staff accounts, with client-side admin route guard and server-side JWT middleware.

- Cart and checkout are integrated with backend APIs, and placed orders deduct inventory and clear cart items.

- Banners can be managed by admin and displayed on the home carousel. Banner image upload is wired through a backend endpoint.

## Verification Performed

Verification status from local inspection

| Area | Status | Notes |
| --- | --- | --- |
| Client build | Passed | npm run build completed successfully. Vite reported large chunk warnings, not build errors. |
| Server syntax | Passed | node --check index.js completed without syntax errors. |
| Renderer availability | Limited | LibreOffice and Poppler were not available on PATH. Word COM is available, but Word automation generation was unreliable in this session. |
| Git worktree note | Existing change | server/src/config/db.js was already modified before document generation and was not changed by this analysis. |

# Requested Enhancement Status Matrix

The table below maps each requested item to the current implementation status and the recommended enhancement. Items marked F in the user list are treated as flagged/high-attention items.

Requested feature status and enhancement recommendation

| # | Feature / Request | Current Status | Enhancement Needed |
| --- | --- | --- | --- |
| 1 | Login page popup | Login exists as a full page card. Restricted actions redirect to /login. | Add modal/popup login for cart, wishlist, and offer actions while keeping full page login for direct route. Priority: Medium. |
| 2 | Cart quantity | Cart quantity can update through API. Cart badge is hardcoded to 3. No stock-limit ownership checks. | Use live cart count, enforce stock max, debounce quantity changes, and verify customer owns cart item. Priority: High. |
| 3 | Filter - multi product checkbox | Category and brand filters are single-select. Brand uses checkbox UI but only one brand is stored. | Support multi-select arrays for categories, brands, and product attributes in UI and backend query. Priority: High. |
| 4 | Filter - discount, customer review, new arrival, availability | Newest sort exists. Price range exists. Discount/review/availability filters are missing. | Add discount buckets, rating/review schema, in-stock/out-of-stock filter, and API query params. Priority: High. |
| 5 | Price - decimal value | Database supports DECIMAL. Admin product form currently forces precision 0 and rounds prices. | Allow decimal currency where required, standardize display formatting to two decimals, and validate non-negative values. Priority: Medium. |
| 6 | Stock - non decimal value | Inventory and order/cart quantities are DECIMAL in schema. Inventory UI forces integer input. | Migrate or constrain stock/qty fields to integer units where business rules require non-decimal stock. Priority: High. |
| 7 | Customer - address | customer_addresses table exists. Checkout reads addresses. Save-new-address UI is not persisted; profile lacks address management. | Add address CRUD APIs, profile address tab, default address control, checkout save flow, and ownership checks. Priority: High. |
| 8 | Wishlist | Wishlist button/menu label exists. No wishlist route, table, controller, or persistence. | Create wishlist table/API, product/listing/detail toggles, profile wishlist page, and add-to-cart from wishlist. Priority: High. |
| 9 | Description limit at least 2 sentences | Description is required but no sentence-count validation exists. | Add client and server validation requiring at least two meaningful sentences and max length guidance. Priority: Medium. |
| 10 | Chat bot - F | No chatbot route/component/API found. | Add support widget with product/order FAQs first, then optional admin-managed knowledge base or AI integration. Priority: Medium. |
| 11 | Offer box price sync | Admin form calculates offer_price from MRP and offer percent only on save. Selling price and offer percent do not live-sync. | Implement bidirectional pricing rules between MRP, selling price, discount percent, and offer price with clear rounding. Priority: High. |
| 12 | Product image upload | product_images table exists and admin modal has Dragger UI. No product image upload API/write path is connected. | Add product media upload endpoint, save product_images records, set primary image, preview/reorder/delete images. Priority: High. |
| 13 | Add product popup redesign | Modal works and has duplicate autocomplete, but form is dense and images are not functional. | Redesign into sections or steps: identity, pricing, inventory, media, SEO/status, validation summary. Priority: Medium. |
| 14 | Admin audit log | No audit log table, middleware, or UI found. | Record admin creates/updates/deletes/status changes with before/after payload, reason, actor, timestamp, and IP. Priority: High. |
| 15 | Management login system - F | roles table exists, but login maps all users to admin role and no role management UI exists. | Build staff/manager login with RBAC, user management, permissions, and route/API-level authorization. Priority: High. |
| 16 | Edit reason before save - F | Product/category/brand/order edits do not require reason. | Require reason modal for sensitive updates and store reason in audit log. Priority: High. |
| 17 | Brand/category delete inactive status | Products soft-delete. Brand/category delete uses SQL DELETE and may fail due to linked products. | Change brand/category delete to is_active = 0, filter active records by default, retain product links. Priority: High. |
| 18 | Inventory purchase form | Inventory update only sets absolute stock quantity. | Replace update action with purchase form: existing/new dealer radio, supplier details, purchase qty, unit cost, invoice, and stock ledger. Priority: High. |
| 19 | Home page auto scroll up | No scroll-to-top logic found. | Add route-change scroll reset and optional floating back-to-top button. Priority: Low. |
| 20 | Search box design | Header search has autocomplete and pill styling. Needs responsive refinement and better result UX. | Improve mobile layout, recent searches, empty states, keyboard navigation, and category-aware suggestions. Priority: Medium. |
| 21 | Admin OTP validation - F | OTP login works for users and admin, but is not enforced as admin second factor. OTP is returned in API response for testing. | Require admin OTP/2FA after password, remove OTP from production responses, add rate limiting and lockouts. Priority: High. |
| 22 | Offer page | Navbar Offers link points to home. Banners/offers admin page exists, but no customer offer landing page. | Create /offers page with active offers, coupon support, banner deep links, discount filters, and product groups. Priority: Medium. |
| 23 | Sub category - F | Schema has parent_id and admin form has field, but createCategory ignores parent_id and UI/API do not expose hierarchy. | Persist parent_id, add subcategory listing/navigation/filtering, prevent invalid parent cycles, and show hierarchy in admin. Priority: High. |

# Additional Recommended Enhancements

## Security and Access Control

- Add ownership checks for customer-scoped endpoints such as cart, order, and profile. A valid customer token should not be able to fetch another customer ID.

- Move JWT secret and SMS gateway token to environment-only configuration and remove hardcoded fallback secrets from production code.

- Add OTP rate limiting, resend cooldown, expiration cleanup, and production masking so OTP values are never returned in API responses.

- Introduce role-based access control for super admin, manager, inventory staff, order staff, and support users.

## Data Integrity and Validation

- Centralize validation in backend controllers or middleware for product pricing, stock values, category IDs, brand IDs, customer IDs, and order totals.

- Add database migrations instead of one-off schema drift. The products.size field is used by controllers but not present in setup.sql, so fresh installs may fail unless the migration is run.

- Add constraints or service checks for selling price not exceeding MRP unless explicitly allowed, discount range 0 to 100, and stock non-negative.

- Avoid trusting client-submitted order totals. Recompute product prices, tax, delivery, and discounts on the server during checkout.

## Customer Experience

- Replace emoji product placeholders with uploaded product images across home, listing, detail, cart, checkout, and order tracking.

- Add product reviews and ratings, including rating summary on cards and review moderation in admin.

- Improve mobile responsiveness for header, filters, cart table, checkout steps, and admin tables.

- Add meaningful empty states and recovery actions for filters, wishlist, order history, and failed API calls.

## Admin Operations

- Convert reports and settings from static/prototype screens into live API-backed modules.

- Add export functionality where buttons already exist, including products, orders, inventory, customers, and audit logs.

- Add stock ledger, supplier/dealer records, purchase invoices, and adjustment reasons so inventory changes are traceable.

- Add admin notification center for low stock, failed orders, high-value orders, inactive products, and pending review moderation.

# Implementation Roadmap

Suggested delivery sequence

| Roadmap Phase | Scope | Priority | Expected Outcome |
| --- | --- | --- | --- |
| Phase 1 - Data integrity and security | Admin OTP enforcement, ownership checks, hardcoded secret removal, audit log base table, server-side validation, brand/category soft delete. | High | Stable and safer admin/customer operations. |
| Phase 2 - Catalog completion | Product image upload, two-sentence description validation, price/offer sync, decimal price policy, integer stock policy, subcategory persistence. | High | Admin catalog data becomes reliable and customer-facing cards become visual. |
| Phase 3 - Customer commerce improvements | Wishlist, address CRUD, live cart count, stock-aware cart quantity, offer page, richer filters, search UX refinements. | High/Medium | Shopping journey becomes complete and easier to use. |
| Phase 4 - Inventory and management workflows | Purchase form with existing/new dealer selection, supplier/dealer table, stock ledger, edit reason prompts, role-based management login. | High | Business operations become auditable and scalable. |
| Phase 5 - Analytics and support | Live reports, settings persistence, chatbot, reviews and ratings, export tools, notification center. | Medium | Admin insight and customer support improve. |

# Acceptance Criteria Checklist

- Every admin edit to products, brands, categories, inventory, orders, offers, and settings captures actor, timestamp, reason, and before/after data.

- Product media upload creates persistent product_images records and displays the primary image everywhere the product appears.

- Wishlist persists by customer and supports add, remove, view, and move-to-cart actions.

- Address management supports add, edit, delete, set default, checkout selection, and customer ownership validation.

- Offer and selling price fields stay synchronized in the add/edit product form and are recalculated on the server.

- Filters support multi-select categories/brands plus discount, rating, new arrivals, and availability without breaking pagination.

- Admin OTP is required for admin access in production, with OTP values never returned in API responses.

- Category and brand delete actions are soft deletes and do not remove linked product records.

- Inventory updates are recorded through purchase/adjustment transactions rather than only overwriting stock.

- Fresh database setup works from schema and migrations without missing columns such as products.size.

# Key Risks and Dependencies

- Schema drift risk: current setup.sql does not include every field used by code, so migrations need to become part of normal setup.

- Security risk: customer-scoped endpoints need ownership checks in addition to token authentication.

- Operational risk: hard deletes for brands/categories and missing audit logs can remove or hide business history.

- UX risk: product image upload and wishlist are visible in the UI but not fully functional, which can confuse users.

- Pricing risk: client-submitted totals and independent MRP/selling/offer values can create mismatched order totals unless server-side recalculation is added.

# Conclusion

The project has a strong working foundation and many core workflows are already connected to the backend. The highest-value next step is not a visual redesign alone; it is to finish the data-backed features that the UI already promises, add admin traceability, and make pricing, inventory, addresses, wishlist, and filters reliable end to end.